Advanced Software Development

Title: Evidence of Methodology and contribution
Module Code: UFCF8S-30-2

Team Members

Mohamed Hamouda (23077543)

Leyla Ahmed (24060594)

Erin Williams (23072947)

Ava Abtin (23039373)

Momchil Georgiev (24033989)

Table of Contents

1. Introduction	3

2. Agile Methodology	3

2.1 Agile Approach Used	3

2.2 Why Agile Was Chosen	3

2.3 Agile Practices Applied	3

3. Development Process	4

3.1 Planning and Design phase	4

3.2 Implementation phase	4

3.3 Testing phase	4

4. Team Contributions and challenges	5

4.1 Team Contributions	5

4.2 Challenges Faced	5

4.3 Solutions and Lessons Learned	5

5. Conclusion	5

6. Reference List	6

# 1. Introduction

This report explains the Agile methodology used during the development process, including the reasons for choosing scrum approach. It also highlights the contributions of the group members and the challenges faced throughout the project in developing a strong and reliable system.

# 2. Agile Methodology

2.1 Agile Approach Used

As a group, the design followed an Agile methodology. Agile supports developing software incrementally through short iterations, usually between 1 and 4 weeks, so the system can remain aligned with project needs and changing requirements. In this project, the specific Agile approach used was Scrum (Krishnaa and Gopinathb, 2026).

2.2 Why Agile Was Chosen

The Scrum approach was chosen because it helped monitor progress clearly, organise the work effectively, and develop the system step by step. It was suitable for a five-member group because it gave each person clear responsibilities while still allowing tasks such as requirements planning, development, testing, and problem solving to be shared across the team. This helped the group stay coordinated, review progress regularly, and respond better to changes or challenges during the project (Krishnaa and Gopinathb, 2026).

2.3 Agile Practices Applied

Scrum breaks the work into small iterations called Sprints, where each Sprint delivers a working part of the system. It also supports a self-managed team, helping the group stay organised, review progress regularly, and make improvements throughout development (Bibik, 2018).

# 3. Development Process

## 3.1 Planning and Design phase

The planning and design phase included requirements analysis, UML modelling, project planning and test design. Requirements were taken from the Paragon Apartments case study and validated with the group mentor. They were divided into functional and non-functional requirements to support traceability between planning and designing. UML was used to represent system structure, behaviour and interactions clearly, while reducing ambiguity in the early stages of development (Apostol et al., 2024).

## 3.2 Implementation phase

The implementation phase of the system focused on developing a desktop application using Python, Tkinter and SQLite. The codebase was organised into the main, database and modules directories to support modularity and maintainability. The main directory included the core pages and controlled the user interface and page flow, while the modules directory supported the related logic. The database layer included the SQLite schema, connection helper and service files, with queries handled through clearly defined functions. Reusable files supported shared components, navigation and input validation, helping maintain consistency across the system.

## 3.3 Testing phase

The testing phase was divided into manual and automated testing. Manual testing was mainly used for the user interface, where regression testing helped identify errors, apply fixes, and retest the system until all parts worked together correctly. This process followed the predefined test plan (Minhas et al., 2020). Automated testing included unit, class and integration testing, with test cases stored in the tests directory. This was supported through the continuous integration process, where code was tested after being pushed to GitHub through CircleCI, helping identify errors early during development (Mohammad, 2016).

# 4. Team Contributions and challenges

## 4.1 Team Contributions

Team contributions were shared across planning, design, development, testing, and report writing. Tasks were divided to support main system areas. Mohamed worked on maintenance pages, Leyla on lease pages, Erin on tenant pages, Ava on user pages, and Momchil on apartment pages. Reports, payments, dashboard, and database work were done collaboratively or in pairs. The group also analysed requirements, tested, and improved final quality. Together, the team delivered a functional system meeting the main aim.

## 4.2 Challenges Faced

Several challenges were faced during the project. One of the main difficulties was coordinating group work and keeping progress consistent across different tasks. Because different parts of the system were developed at the same time, it was not always easy to keep the work fully aligned, and this sometimes affected overall consistency. Another key challenge was time pressure, which limited the depth of some planned features and made it harder to complete all work to the intended standard within the available time.

## 4.3 Solutions and Lessons Learned

These challenges were addressed through regular meetings, clearer task allocation, and continuous progress reviews. This helped the group identify issues, improve coordination, and make changes. The project showed the importance of communication, teamwork, and time management. It also highlighted that stronger early planning and more regular checking can reduce later problems. Overall, collaboration, flexibility, and shared responsibility are key to a successful final outcome.

# 5. Conclusion

The report explained the Scrum methodology used for the project and why it was chosen to support the development of the system. It also covered the planning, implementation and testing stages, along with the challenges faced, the solutions applied, the lessons learned and the contribution of each group member. Overall, the project delivered a functional system and highlighted the value of Agile practice, teamwork and continuous improvement.

# 6. Reference List

Apostol, D.-C., Bogdan, R. and Marcu, M. (2024) UML Diagrams in Teaching Software Engineering Classes: A Case Study in Computer Science Class, in Proceedings of the 2024 IEEE 22nd World Symposium on Applied Machine Intelligence and Informatics (SAMI). Available from: https://doi.org/10.1109/SAMI60510.2024.10432905 [Accessed 04 April 2026].

Bibik, I. (2018) How to Kill the Scrum Monster: Quick Start to Agile Scrum Methodology and the Scrum Master Role [online]. 1st ed. New York: Apress. [Accessed 01 April 2026].

Krishnaa, V.V. and Gopinathb, G. (2021) Agile Methodology (Scrum) Approach For Web Application Testing Process to Reduce Time, Cost and Improve the Quality. Turkish Journal of Computer and Mathematics Education [online]. 12 (11), pp. 5467-5480. [Accessed 03 April 2026].

Mohammad, S.M. (2016) Continuous Integration and Automation. Journal of Creative Research Thoughts (Ijcrt) [online]. 4 (3), pp. 938-944. [Accessed 05 April 2026].

Minhas, N.M., Petersen, K., Börstler, J. and Wnuk, K. (2020) Regression testing for large-scale embedded software development – Exploring the state of practice, Information and Software Technology [online], 120, 106254. Available from https://doi-org.uwe.idm.oclc.org/10.1016/j.infsof.2019.106254. [Accessed 05 April 2026].